PROJECT ALPHA

Quarterly Status Report

Q2 2025  •  Prepared by: Engineering Team

# Executive Summary

Project Alpha remains on schedule with all major milestones met for Q2. The team successfully delivered the authentication module, completed performance benchmarking, and resolved 94% of outstanding defects. Budget utilization stands at 78% with a projected surplus of $42,000 at quarter close.

Key risks identified this quarter include third-party API instability and resource contention with the Beta initiative. Mitigation plans are detailed in Section 4.

## Status Overview

| Area | Status | Owner | Due |
| --- | --- | --- | --- |
| Authentication Module | ✅ Complete | J. Kowalski | Apr 15 |
| API Gateway | 🔄 In Progress | M. Chen | May 30 |
| Data Pipeline | 🔄 In Progress | S. Patel | Jun 14 |
| QA & Load Testing | ⏳ Pending | R. Torres | Jun 28 |
| Production Deploy | ⏳ Pending | DevOps | Jul 10 |

# Milestones Achieved

## Q2 Deliverables

- OAuth 2.0 + MFA authentication fully integrated and penetration-tested

- REST API throughput improved by 340ms average response time reduction

- CI/CD pipeline migrated to GitHub Actions — build times cut from 18min to 4min

- Database schema v3 migrated with zero downtime across all environments

- Internal developer documentation published to Confluence (42 pages)

## Metrics at a Glance

| Metric | Value |
| --- | --- |
| Defects Closed | 94% (188 / 200) |
| Test Coverage | 83% |
| API Uptime (April–June) | 99.94% |
| Sprint Velocity (avg) | 62 points / sprint |
| Budget Utilized | $390,000 / $500,000 (78%) |

# Risks & Mitigations

## Active Risks

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Third-party payment API SLA degradation | High | Fallback provider integrated; automatic failover tested |
| Resource overlap with Project Beta | Medium | Dedicated allocation approved by steering committee |
| Browser compatibility (Safari 16) | Low | Polyfill bundle added; regression suite expanded |

# Q3 Objectives

- Complete API Gateway and finalize rate-limiting policies

- Execute full end-to-end load test at 10,000 concurrent users

- Conduct UAT with 3 pilot customer accounts

- Achieve SOC 2 Type II audit readiness

- Plan production cutover and rollback procedures

Confidential — Internal Use Only